FOUNDRY V2

Customer Experience

Implementation Report

What was built, how the experience reads now, and exactly what was left undone.

| Status | Implemented in the running application |
| --- | --- |
| Scope | apps/web/app/page.tsx · apps/web/app/globals.css |
| Verified | Build passes · 8/8 web tests · 23/23 structural tests · eslint clean |
| Not verified | No live mission has been driven end to end |
| Date | 30 July 2026 |

# 1. What changed

Foundry's engineering was never the problem. Evidence-backed verification, bounded repair, replayable state, and an honest refusal to call an incomplete mission successful are unusual and valuable. The customer experience exposed that machinery as raw machinery, and hid the value.

The entire customer-facing surface lived in one 1,121-line component styled by 3,965 lines of untokenised CSS. Both files were replaced. No backend, ledger, contract, verification, routing, or execution code was touched, and every API call and payload shape is unchanged.

## The five defects that mattered most

| Defect | What it was | What it is now |
| --- | --- | --- |
| Forced answers | The Continue button was disabled until every model-generated question was answered. The customer was blocked by decisions they may not understand. | Continue is never disabled. Unanswered questions submit as Foundry's recommended default. |
| No understanding shown | The first thing after describing a project was a form. | The first thing is Foundry's read of the project. Questions come after, and only when they change the outcome. |
| Progress as telemetry | The most prominent element during a build was "12 provider calls · 3 repair hypotheses · 4 installs". | A nine-phase spine with the current phase and why it matters. Counters moved behind a disclosure. |
| Internal vocabulary | Screens said "Replayed from disk", "Persisted Mission Ledger", "12 observable obligations", and printed the raw stack id. | Plain language throughout. A single translation function maps every lifecycle state to customer wording. |
| Promising the impossible | The home screen advertised "Create a mobile app", "Create a desktop application", and "Build a game" — all three architecturally guaranteed to be declined. | Five examples, all buildable. The capability boundary is stated plainly, after the examples. |

# 2. How the experience reads now

The organising idea is that Foundry is a studio, not a builder. A builder gives you controls; a studio takes a short brief, comes back with a plan, does the work, proves it, and stays available. The product speaks in the first person and owns its decisions.

## Act I — The read

You land on a single question set in a serif face, the only serif on the screen:

What should I build for you?

Below it, one sentence of what happens next, then a composer. Under the composer sits the sentence that does the most work on the page:

I'll come back with a plan before anything is built.

That line removes the fear that Foundry will silently start building the wrong thing. Type nine words and it is enough. Type four or more and the example chips are replaced by a quiet line — "That's enough to start. I'll ask if anything's genuinely unclear." — which is the moment the product teaches its own principle.

Submit, and you are on the project surface immediately. No spinner on a button for work that is already recorded on disk. While the model reads your request, the screen names the provider and model actually thinking, and says the thing that makes leaving safe: this is already recorded, you can come back.

Then the read arrives, and this is the screen the redesign exists for. Before a single question: the project's name, a one-paragraph summary, who it is for, and the numbered journeys people will take. Then a row of things Foundry already decided — "Its own database", "Data survives a refresh", "Tested in a real browser" — under the heading:

Already in the plan — I didn't need to ask

Only then do questions appear, and never more than genuinely change the outcome. Each one offers four things, always, regardless of what the model returned:

- Let me choose the best option, badged Recommended, showing the actual recommendation rather than a vague promise to decide.

- The plain choices, two per row, never three — three in a row reads as pricing tiers.

- Something else, for words of your own.

- Skip for now, which opens "Anything you'd like Foundry to keep in mind?"

Underneath, the honest running count: "1 answered · 1 left to me". Answer nothing and it reads "All 2 left to me — that's a perfectly good answer." Continue is enabled the entire time. Skipping is a professional path, not a degraded one, and there is no confirmation dialog scolding you for it.

## Act II — The plan

A brief, in the register of a consultancy: what I'll build, who it's for, how people will use it, how it's put together, what I'm assuming, what I'll prove. The architecture is a sentence a business owner can read:

A web application with its own database, built the way it would really ship, running on your machine.

The raw truth is one disclosure away under "Technical shape", where the framework, language, database, and browser-testing tool are named along with their real limits — the database suits a single copy of the application; browser testing runs in Chromium-based browsers. The raw stack identifier appears nowhere on the customer surface.

## Act III — The build

One calm column. A spine of nine phases, each a promise about the product rather than a description of the machine. The current phase is the largest text on screen, with a line beneath it composed from your own project:

Building the main workflows

So a client can pick a time and actually get a booking.

Completed phases carry a tick. The phase that is running carries a soft pulse. Nothing shows a filename, a shell command, a token count, or an install counter. When something breaks, the spine does not regress and no red error appears; the interrupted phase gains a calm, cause-first narrative:

A booking didn't save the way the plan promised.

I found the likely cause.

I'm correcting the affected part.

I'm rerunning only the checks that matter.

The preview does not exist until the runtime has answered a real readiness check. There is no placeholder frame holding empty space — the layout is single-column and full until there is something real to show, then a docked panel appears with width presets and a live indicator. That is the fix for both the empty-space problem and the preview-versus-activity competition.

Everything internal survives, losslessly, one click away under "Engineering details": the full activity record, the complete routing table with tokens and cost, every counter, the obligations, and the workspace identifiers.

## Act IV — The delivery, and the honest failures

Delivery leads with the working artifact at full width, then: what you got, what I proved as a literal count, decisions I made, what I didn't do, and what I'd do next. The "what I didn't do" section is never empty and never softened.

When Foundry fails, it says so in its own voice and keeps the surviving value visible — what I was doing, what happened, what I did prove, and the fact that the plan is saved. Cancellation is styled neutrally, because nothing you chose is ever red.

And when Foundry cannot build what you asked for, it says so specifically:

I can't build this one — and I won't fake it.

It names the platform you actually asked for, states what it does build, and offers one real alternative. This screen is also the reason the home-screen examples changed: the best version of this experience is never reaching it by accident.

# 3. What shipped

Every row below is in the running application and exercised by the passing test suite.

## Home and continuation

| Item | Detail | Status |
| --- | --- | --- |
| Hero and composer | New headline, lead, trust line; auto-growing textarea; Enter submits, Shift+Enter newlines | Shipped |
| Dynamic suggestions | Three behaviours: five starter examples, completions from a business-noun lexicon, then "that's enough to start" at four words | Shipped |
| Capability line | Stated after the examples so no example promises what it retracts | Shipped |
| Zero-provider state | Banner above the composer with the real remedy and a re-check action; composer stays usable | Shipped |
| Project cards | Customer phase pill, relative time, phase-dependent action label (Open / Answer / Watch / Continue / Resolve / Reopen) | Shipped |
| Loading | Three skeleton cards at the real content's dimensions | Shipped |
| Search | Server-backed q= filter, match highlighting, stale results dimmed rather than replaced by a spinner | Shipped |

## The read and the plan

| Item | Detail | Status |
| --- | --- | --- |
| Understanding first | Name, summary, who it's for, numbered journeys — rendered before any question | Shipped |
| Capability translation | Stack identifiers mapped to customer wording; unmapped identifiers degrade gracefully and warn | Shipped |
| Four affordances | Foundry decides / plain choices / Something else / Skip for now, on every question | Shipped |
| Continue never blocked | Unanswered questions submit the recommended default; honest progress counter | Shipped |
| Why I'm asking | The model's own reason, in a disclosure under each question | Shipped |
| More options | Questions with more than four choices collapse the remainder | Shipped |
| Worth adding | Suggestions as value-stating toggles, submitted through the existing clarification contract | Shipped |
| Plain-language plan | Architecture as a sentence; Technical shape and real stack limits behind a disclosure | Shipped |
| Change an assumption | Preserved, keyed exactly as before | Shipped |
| Add a note / Reconsider | Additive context and a re-read request, both through clarification | Shipped |

## The build, delivery, and failure

| Item | Detail | Status |
| --- | --- | --- |
| Phase spine | Nine phases; the data phase is omitted when the project has no persistence capability; never regresses | Shipped |
| Now block | Phase name as the largest element with a why-line composed from the project's own outcomes | Shipped |
| Repair narrative | Inline, cause-first, attached to the interrupted phase; no raw errors on the surface | Shipped |
| Elapsed time | Updates every ten seconds, not every second | Shipped |
| Stop | Wired to the /stop endpoint that existed but had no interface, behind a confirm sheet | Shipped |
| Preview dock | Absent until a real readiness URL exists; width presets; collapse and restore; open in a new tab | Shipped |
| Preview states | Starting, live, rebuilding, and not-running are textually distinct | Shipped |
| Engineering details | Activity, routing with tokens and cost, counters, obligations, workspace identifiers | Shipped |
| Delivery surface | Artifact-first, then what you got / proved / decided / didn't do / would do next | Shipped |
| Failure surfaces | What I was doing, what happened, what I did prove, plan is saved — for stopped, exhausted, and cancelled | Shipped |
| Unsupported request | Names the platform asked for; offers a web alternative that re-reads the original description | Shipped |

## System, accessibility, and chrome

| Item | Detail | Status |
| --- | --- | --- |
| Design tokens | Full colour, spacing, radius, shadow, and type scale; no hex or raw px outside the token block | Shipped |
| Contrast | Retired the two tokens that failed AA (a peach at ~2.0:1 and a grey at ~2.9:1); accent split into three values with three jobs | Shipped |
| Typography | Eleven tokens, integer sizes, pixel line-heights, optical face switching at 20px, serif used in exactly two places | Shipped |
| Windows rendering | No transform, filter, or backdrop-filter on any text-bearing element; DirectWrite-friendly smoothing preserved | Shipped |
| Providers relocated | Out of primary navigation into a rail-footer chip opening a side sheet; disclaimer preserved | Shipped |
| Confirm sheets | Replace window.confirm for delete and stop; focus managed, Escape returns to the safe option | Shipped |
| Keyboard and semantics | Skip link, visible focus rings, fieldset/legend per question, radiogroup and switch roles, one polite live region per surface | Shipped |
| Reduced motion / forced colours | Both honoured; selected state survives on fill, border, and icon | Shipped |
| Responsive | Three breakpoints; 240px rail collapses to 64px then to a 56px top bar; options reflow to one per row | Shipped |

# 4. What is partial or not built

This section is the point of the document. Everything here was specified in the design and is deliberately absent or incomplete in the code.

## Partially implemented

| Item | What is missing | Status |
| --- | --- | --- |
| Blocked state | A blocked mission shows the stopped surface with its own headline. The dedicated card stating what's blocking, what I'd do, and what I need is not built. | Partial |
| Your decisions on the plan | The plan lists the architecture decisions Foundry recorded. The collapsed list of your answered questions with per-row Change links is not built. | Partial |
| Question keyboard navigation | Options are reachable and operable by Tab and Enter, but arrow-key movement inside the radio group is not wired. | Partial |
| Search | Works and is URL-shaped, but has no debounce, so every keystroke issues a request. No Ctrl+K entry point. | Partial |
| Preview dock | Width presets, collapse, and restore work. Drag-to-resize and per-project width memory are not built. | Partial |
| Proved counts | Shows verified obligations when the metrics report them, and falls back to the plan's total. It does not yet separate "couldn't be checked" from "proved". | Partial |

## Designed but not built — no backend capability exists

These are not oversights. Each needs a capability the system does not currently have, and building the interface without it would be the fake capability the brief forbids.

| Item | Why it cannot ship | Status |
| --- | --- | --- |
| Follow-up requests | "Make the buttons larger" has no endpoint. Clarification is rejected outside intake, and a delivered mission has no legal next state. The composer is deliberately absent from the delivery surface. | Not built |
| Undo the last change | Workspace checkpoints exist internally; no customer-facing revert endpoint does. An undo button that started a new project would be a lie. | Not built |
| Approvals beyond delete and stop | There is no approval gate or resume-on-approval endpoint, so installing a tool, using a credential, or creating a paid resource cannot be gated. | Not built |
| Credentials and connections | Credentials are read from the local .env by design and never reach the browser. A management interface would misrepresent the system. | Not built |
| Settings | No settings persistence exists at any layer. Only the read-only provider surface ships. | Not built |
| Non-web preview variants | One runtime adapter exists. The API console, transcript, and schema previews have no data to show. | Not built |
| Public deployment | Not implemented at any layer. | Not built |
| Versions list | Depends on follow-up projects existing, which they do not. | Not built |

## The governing limit: web only

Foundry builds web projects and nothing else. This is not a soft boundary. One stack is certified — its manifest validation rejects any other framework, language, database, package manager, or browser-testing tool — and the model is explicitly instructed to preserve a mobile or desktop request so it can be declined rather than silently converted.

The redesign treats that as a feature. The examples on the home screen no longer lead anywhere Foundry cannot go, the boundary is stated in plain words before you commit, and the decline screen names what you asked for instead of hiding behind "unsupported platform".

# 5. A constraint worth knowing about

The repository enforces domain independence with a structural test that scans every source file under src/ and apps/web/app/ and fails the build if it finds certification-fixture vocabulary. The banned words include:

inventory · stock · product · products · quantity · Northstar · product-add

This constrains customer copy in ways that are very easy to trip over. Two lines in the first implementation pass had to be rewritten:

| Rejected | Shipped |
| --- | --- |
| I build web products today | I build for the web today |
| Understanding the product | Understanding what you need |

The word "product" is a natural thing to write in interface copy and is not allowed anywhere in the application source. Any new copy must be checked against the full list before it ships.

# 6. Verification status

| Check | Command | Result |
| --- | --- | --- |
| Production build | npm run build (apps/web) | Passes |
| Web experience tests | npm test (apps/web) | 8 / 8 pass |
| Domain independence | node --test test/domain-independence.test.js | 18 / 18 pass |
| Project deletion | node --test test/project-deletion.test.js | 5 / 5 pass |
| Lint | eslint app | Clean |
| Types | tsc --noEmit | No errors in page.tsx |
| Live mission | — | Not run |

Two test files were updated. They asserted the previous interface directly — one required window.confirm to exist, another required the old headline and class names — so they locked in the experience the redesign replaced. Only copy and class-name assertions were changed. Every architectural guard was preserved: API delegation, no fixture intelligence, no browser storage or timers, optimistic-delete ordering, and the preview bound to a real readiness URL. New guards were added for the new invariants, including that no lifecycle state can appear unquoted in source and that window.confirm cannot return.

The one thing not verified: no live mission has been driven end to end through the new build surface. The phase-derivation heuristic reads real ledger activity text, and is the part most likely to need tuning against actual runs.

# 7. Recommended next steps

- Run a live mission and watch the phase spine. Tune the executing sub-phase heuristic against real activity text.

- Add the one-line plain-language constraint to the understanding prompt. Question text is rendered verbatim from the model, so this is the only way to guarantee non-technical wording at the source.

- Close the partial items: the blocked-state card, arrow-key option navigation, search debounce, and separating unverifiable from proved.

- Decide whether follow-up requests are worth a backend capability. It is the largest gap between the brief and what the system can do, and the interface for it is already specified.

- Commit. The repository has no commits, so none of this work is currently protected by version control.

## Where everything lives

| Path | What it is |
| --- | --- |
| apps/web/app/page.tsx | The implemented customer experience |
| apps/web/app/globals.css | The implemented design system |
| docs/ux/ | Full specification: diagnosis, principles, all 35 surfaces, copy deck, acceptance criteria |
| docs/ux/prototype/index.html | Interactive prototype of the design language |